# DNS Migration Checklist

Domain: lightningcomms.net

Prepared: June 23, 2026

Goal: Make Cloudflare authoritative DNS without breaking Microsoft 365 email, internal hostnames, or alphamirror.trade forwarding to steven.comeau@lightningcomms.net.

## Migration Strategy (Recommended)

DNS-only migration — keep email on Microsoft 365.

| Approach | Notes |
| --- | --- |
| A — DNS on Cloudflare, email on M365 (recommended) | Low risk; Free plan likely sufficient |
| B — DNS + email on Cloudflare | High risk; requires mailbox migration |

## Phase 0 — Decisions (Before Touching DNS)

- Confirm registrar where nameservers are changed

- Plan tier: start on Free after migration; keep Pro only if WAF/image optimization needed

- Private IP policy: remove unifi and winl17 from public DNS; use local/split-horizon DNS

- Schedule 30–60 minute maintenance window; email is highest risk

- Identify rollback owner with registrar login ready

| Hostname | Recommendation |
| --- | --- |
| unifi.lightningcomms.net (192.168.1.1) | Remove from public DNS; use UniFi local DNS |
| winl17.lightningcomms.net (192.168.1.87) | Remove from public DNS; use AD/local DNS |
| xrpl17.lightningcomms.net (98.183.227.178) | Keep public A record; proxied OFF |
| lightningcomms.net apex (98.183.227.178) | Keep if services exist; proxied OFF unless using CDN |

## Phase 1 — Inventory (Export Authoritative Records)

### 1a. Microsoft 365 / Entra Admin Center

- Settings → Domains → lightningcomms.net → DNS records

- Export or screenshot every record (A, AAAA, CNAME, MX, TXT, SRV, CAA)

- Note records visible only in M365 admin

### 1b. Known Public Records (verify against M365 export)

| Type / Name | Value |
| --- | --- |
| MX @ | lightningcomms-net.mail.protection.outlook.com (prio 0) |
| TXT @ | v=spf1 include:spf.protection.outlook.com -all |
| CNAME autodiscover | autodiscover.outlook.com |
| CNAME selector1._domainkey | selector1-lightningcomms-net._domainkey.lightningcommsnet.onmicrosoft.com |
| CNAME selector2._domainkey | selector2-lightningcomms-net._domainkey.lightningcommsnet.onmicrosoft.com |
| A @ | 98.183.227.178 |
| A xrpl17 | 98.183.227.178 |

### 1c. Also Check For

- _dmarc TXT (add if M365 recommends)

- sip, lyncdiscover, msoid, enterpriseenrollment (Teams/Intune)

- CAA records and any SRV records

### 1d. Document Dependencies

- steven.comeau@lightningcomms.net → M365 mailbox (alphamirror forwards here)

- alphamirror.trade email is a separate zone — unchanged by this migration

- UniFi, winl17, xrpl17 — confirm who resolves them after cutover

## Phase 2 — Prepare Cloudflare Zone

Zone ID: 26bd7f5f1c0ac1032c850c7eecfc8766 | Status: Pending

- Consider downgrading Pro → Free during prep (save $25/mo)

- Import DNS records from Phase 1 into Cloudflare

- Do not import private LAN A records unless intentional

- Set autodiscover and service A records to DNS only (grey cloud)

- Do NOT enable Email Routing on lightningcomms.net

- Confirm MX matches M365 exactly

- Lower TTL to 300 seconds 24–48 hours before cutover

## Phase 3 — Local / Split-Horizon DNS

- UniFi local DNS: unifi → 192.168.1.1, winl17 → 192.168.1.87

- Windows/AD: ensure winl17 resolves locally

- Verify from LAN before cutover: Resolve-DnsName winl17.lightningcomms.net

## Phase 4 — Pre-Cutover Verification

- Diff Cloudflare records vs M365 export

- Query CF nameservers: dig @keira.ns.cloudflare.com MX lightningcomms.net

- Confirm MX, SPF, DKIM, autodiscover correct on CF before NS switch

## Phase 5 — Cutover (Switch Nameservers)

Save rollback nameservers:

ns1.bdm.microsoftonline.com, ns2.bdm.microsoftonline.com, ns3.bdm.microsoftonline.com, ns4.bdm.microsoftonline.com

Set at registrar:

keira.ns.cloudflare.com, yoxall.ns.cloudflare.com

- Final email/MX check in Cloudflare

- Change nameservers at registrar; note timestamp

- Wait for zone status Pending → Active in Cloudflare dashboard

## Phase 6 — Post-Cutover Verification (Within 1 Hour)

### DNS Propagation

- NS returns Cloudflare nameservers globally

- MX unchanged (M365)

- SPF TXT and DKIM CNAMEs present

- autodiscover resolves to Microsoft

### Email Tests (Critical)

- Gmail → steven.comeau@lightningcomms.net (inbound)

- Reply from Outlook (outbound)

- hello@alphamirror.trade → forward to steven.comeau@ still works

### Service Tests

- xrpl17.lightningcomms.net reachable at public IP

- Internal names resolve via LAN DNS only

## Phase 7 — Hardening (24–72 Hours After)

- Raise TTLs back to 3600+

- Add _dmarc TXT starting with p=none

- Downgrade Pro → Free if unused (save $25/mo)

- Update CF_DNS_API_TOKEN to include lightningcomms.net zone

## Phase 8 — Rollback Plan

If email fails within 2 hours: revert registrar NS to Microsoft nameservers, wait 15–30 minutes, re-test mail. alphamirror.trade is unaffected.

## Record Template for Cloudflare

EMAIL — do not modify without M365 migration plan:

MX    @    lightningcomms-net.mail.protection.outlook.com  0

TXT   @    v=spf1 include:spf.protection.outlook.com -all

CNAME autodiscover    autodiscover.outlook.com

CNAME selector1._domainkey    (M365 DKIM target)

CNAME selector2._domainkey    (M365 DKIM target)

PUBLIC SERVICES (DNS only):

A     @      98.183.227.178

A     xrpl17 98.183.227.178

INTERNAL ONLY — local DNS, not public Cloudflare:

A     unifi  192.168.1.1

A     winl17 192.168.1.87

## Timeline Summary

| When | Action |
| --- | --- |
| T-48h | Export M365 DNS; import into CF; lower TTLs |
| T-24h | Configure UniFi/local DNS for internal names |
| T-1h | Pre-flight dig tests against CF nameservers |
| T-0 | Switch registrar NS to Cloudflare |
| T+15min | Verify MX and email send/receive |
| T+24h | Add DMARC, raise TTLs, downgrade Pro if unused |
| T+72h | Declare migration complete or rollback |

## What Stays Unchanged

| Service | Impact |
| --- | --- |
| alphamirror.trade | None — separate Cloudflare zone |
| M365 mailboxes | None — MX stays on Microsoft |
| Stripe / Workers / KV | None |
| alphamirror → steven.comeau@ forwarding | None if M365 mailbox works |